CPT Pharma (Pty) Ltd

Computerised System Validation

Validation Plan

Capalyst QMS

| Field | Value |
| --- | --- |
| Document Number | CPT-VL-ISVP-VP Capalyst-001 |
| Version | 1.0 |
| Status | Approved |
| Date | 2026-05-21 |
| System | Capalyst — Quality Management System |
| Company | CPT Pharma (Pty) Ltd |
| Prepared by | Validation Team |
| Classification | Confidential |

# 1. Introduction

This Validation Plan defines the strategy, scope, responsibilities, and acceptance criteria for the Computerised System Validation of the Capalyst QMS at CPT Pharma (Pty) Ltd. It is prepared in accordance with EU GMP Annex 11, PIC/S PI 011-3, GAMP 5 (Second Edition), and 21 CFR Part 11.

## 1.1 Validation Objectives

- Demonstrate that the Capalyst QMS is fit for intended GxP use

- Ensure the system reliably and consistently performs all functions specified in the URS

- Confirm compliance with 21 CFR Part 11 and EU GMP Annex 11 electronic records and audit trail requirements

- Provide documented evidence sufficient for regulatory inspection

# 2. Validation Scope

## 2.1 In Scope

- All five Capalyst QMS modules: Deviations, CAPA, Change Control, Risk Assessment, User Administration

- Dashboard KPI and reporting functions

- Role-based access control (Admin, QA, User)

- Audit trail — creation, immutability, and retrievability

- Workflow state transitions and approval controls

- 21 CFR Part 11 / Annex 11 compliance attributes

## 2.2 Out of Scope

- Underlying cloud hosting infrastructure (Replit platform internals)

- Network infrastructure and firewalls managed by the hosting provider

- Browser rendering differences (Chrome/Firefox/Edge cross-browser validated at one version each)

# 3. Regulatory References

| Reference | Title |
| --- | --- |
| EU GMP Annex 11 | Computerised Systems |
| 21 CFR Part 11 | Electronic Records; Electronic Signatures |
| PIC/S PI 011-3 | Good Practices for Computerised Systems in Regulated GxP Environments |
| GAMP 5 (2nd Ed.) | A Risk-Based Approach to Compliant GxP Computerized Systems |
| ICH Q9 (R1) | Quality Risk Management |
| ICH Q10 | Pharmaceutical Quality System |

# 4. Validation Approach

## 4.1 Risk-Based Approach

Validation testing effort is prioritised based on GxP risk. All critical requirements (Must) are tested with at least one positive and one negative test case. Non-critical requirements (Should) are tested where feasible within the project timeline.

## 4.2 Traceability Matrix

A Requirements Traceability Matrix (RTM) maps each URS requirement to one or more test scripts, ensuring complete test coverage. The RTM is maintained as part of the Test Report (CPT-VL-ISVP-TR Capalyst-001).

## 4.3 Test Environments

| Environment | Purpose | Data |
| --- | --- | --- |
| Validation (VAL) | Execution of all IQ, OQ, and PQ test scripts | Seeded test data only — no live production data |
| Production (PROD) | Operational system post-validation | Live CPT Pharma quality records |

## 4.4 Test Types

| Test Type | Description | Qualification Phase |
| --- | --- | --- |
| Installation Qualification (IQ) | Verify system is correctly installed, configured, and documented | IQ |
| Operational Qualification (OQ) | Verify each system function performs as specified in the URS under normal and boundary conditions | OQ |
| Performance Qualification (PQ) | Verify system performs reliably under conditions representative of actual use | PQ |
| Security / Access Control | Verify RBAC prevents unauthorised access to functions and data | OQ |
| Audit Trail | Verify audit trail captures all required fields and cannot be modified | OQ |
| Negative Testing | Verify system handles invalid inputs and unauthorised actions appropriately | OQ |

# 5. Acceptance Criteria

- All Must-priority requirements have at least one passing test case

- No Critical anomalies are open at the time of validation closure

- Major anomalies are either resolved or have an accepted risk/workaround approved by the BQR

- Audit trail captures all GxP-critical field changes

- RBAC prevents all unauthorised actions in negative test cases

- Validation Report is approved by the System Owner and BQR

# 6. Anomaly Classification

| Severity | Definition | Resolution Requirement |
| --- | --- | --- |
| Critical | Prevents regulatory compliance, patient safety risk, or data integrity failure | Must be resolved before Authorization for Use |
| Major | Significant impact on GxP functionality; workaround not acceptable long-term | Must be resolved or have approved deviation before closure |
| Minor | Limited impact; workaround acceptable; does not affect regulatory compliance | Shall be documented; resolution planned |
| Cosmetic | Appearance or wording issues with no functional impact | Noted; optional resolution |

# 7. Responsibilities

| Activity | Primary | Support / Review |
| --- | --- | --- |
| Author validation documents | Validation Expert | BQR |
| Review and approve validation documents | BQR / System Owner | Validation Expert |
| Author and execute test scripts | Validation Expert | BQR / End User Representative |
| Record and classify anomalies | Test Executor | BQR |
| Resolve anomalies | PTC / Development team | Validation Expert |
| Re-test after anomaly resolution | Validation Expert | BQR |
| Approve Validation Report and AFU | System Owner / BQR | Validation Expert |

# 8. Validation Deliverables

| Deliverable | Document Number | Owner |
| --- | --- | --- |
| Project Plan | CPT-VL-ISVP-PP Capalyst-001 | PM |
| System Criticality Assessment | CPT-VL-ISVP-SCA Capalyst-001 | VE |
| User Requirements Specification | CPT-VL-ISVP-UR Capalyst-001 | VE |
| Validation Plan | CPT-VL-ISVP-VP Capalyst-001 | VE |
| Architecture Specification | CPT-VL-ISVP-ArS Capalyst-001 | IE |
| Data Migration Plan | CPT-VL-ISVP-DMP Capalyst-001 | VE |
| Installation Qualification | CPT-VL-ISVP-IQ Capalyst-001 | VE / IE |
| IAOM | CPT-VL-ISVP-IAOM Capalyst-001 | IE |
| Test Report | CPT-VL-ISVP-TR Capalyst-001 | VE |
| Database Comparison | CPT-VL-ISVP-DBC Capalyst-001 | VE / IE |
| Authorization for Use | CPT-VL-ISVP-AFU Capalyst-001 | SO / BQR |
| Validation Report | CPT-VL-ISVP-VR Capalyst-001 | VE |

# 9. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| System Owner | Hannes van der Berg |  |  |
| Business Quality Representative | Monique Leblanc |  |  |
| Validation Expert | TBD |  |  |

## Document Change History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1.0 | 2026-05-21 | Initial approved version | Validation Team |