CPT Pharma (Pty) Ltd

Computerised System Validation

Data Migration Plan

Capalyst QMS

| Field | Value |
| --- | --- |
| Document Number | CPT-VL-ISVP-DMP Capalyst-001 |
| Version | 1.0 |
| Status | Approved |
| Date | 2026-05-28 |
| System | Capalyst — Quality Management System |
| Company | CPT Pharma (Pty) Ltd |
| Prepared by | Validation Team |
| Classification | Confidential |

# 1. Introduction

This Data Migration Plan describes the approach for migrating historical quality records from CPT Pharma's existing paper-based and/or legacy electronic systems into the Capalyst QMS. It defines migration scope, data mapping, validation of migrated data, acceptance criteria, and responsibilities.

# 2. Migration Context

## 2.1 Source System

Current state: CPT Pharma manages quality records (deviations, CAPA, change control logs) via a combination of paper-based forms and Microsoft Excel/Word documents stored on a shared file server. No structured relational database exists for these records.

## 2.2 Target System

Target: Capalyst QMS — PostgreSQL database as described in CPT-VL-ISVP-ArS Capalyst-001.

## 2.3 Migration Scope Decision

| Data Category | Migrate? | Rationale |
| --- | --- | --- |
| Open Deviations (status: Open / Under Investigation / Pending QA Review) | YES | Active quality records must be available in Capalyst at go-live |
| Closed Deviations (last 2 years) | YES — as read-only archive | Regulatory retention requirement; closed records are archived and locked |
| Open CAPAs | YES | Active CAPAs must continue in Capalyst |
| Closed CAPAs (last 2 years) | YES — as read-only archive | Regulatory retention |
| Open Change Controls | YES | Active CC records required at go-live |
| Historical Change Controls (>2 years old, closed) | No | Retained in legacy paper/electronic archive per document retention SOP |
| Risk Assessments | No | All risk assessments to be created fresh in Capalyst |
| User Accounts | YES | Active users migrated; inactive users excluded |

# 3. Data Mapping

## 3.1 Deviation Mapping

| Source Field (Excel/Paper) | Target Field (Capalyst DB) | Transformation |
| --- | --- | --- |
| Deviation Reference No. | deviations.deviationNumber | Direct copy; prefix DEV- added if missing |
| Description | deviations.description | Direct copy |
| Area / Department | deviations.area | Map to controlled vocabulary list |
| Date Detected | deviations.detectionDate | Convert to ISO 8601 (YYYY-MM-DD) |
| Status | deviations.status | Map: Open → Open; Closed → Closed; In Investigation → Under Investigation |
| Severity | deviations.severity | Map: High/Medium/Low → Critical/Major/Minor |
| Assigned To | deviations.assignedInvestigator | Map to Capalyst user ID; default to System Owner if unmapped |

## 3.2 CAPA Mapping

| Source Field | Target Field | Transformation |
| --- | --- | --- |
| CAPA Reference No. | capa.capaNumber | Direct copy; prefix CAPA- added if missing |
| Title / Description | capa.title / description | Split if single field; truncate title to 200 chars |
| Root Cause | capa.rootCauseCategory | Map to controlled list; 'Other' for unmapped values |
| Due Date | capa.dueDate | Convert to ISO 8601 |
| Status | capa.status | Map source statuses to Capalyst workflow states |
| Linked Deviation | capa.deviationId | Match by deviation number; null if no match |

# 4. Migration Process

## 4.1 Migration Steps

| Step | Activity | Owner | Verification |
| --- | --- | --- | --- |
| 1 | Extract source data to structured CSV/Excel template | BQR | Source record count confirmed |
| 2 | Data cleansing — correct encoding, date formats, status mapping | VE / PTC | Cleansing log reviewed by BQR |
| 3 | Load data into Validation environment using migration scripts | PTC | Row counts match; no DB errors |
| 4 | Validate migrated data (sample check 100% open records, 10% closed) | VE / BQR | Validation checklist signed |
| 5 | BQR and System Owner approve migration results in VAL environment | SO / BQR | Signed approval |
| 6 | Execute migration to Production environment | PTC | Production row counts verified |
| 7 | Post-migration spot check in Production | BQR | 10 random records verified |

# 5. Acceptance Criteria

- All open quality records present in source are present in Capalyst after migration

- Row counts in target match source counts (tolerance: 0%)

- 100% of open records spot-checked and confirmed accurate

- Minimum 10% random sample of closed/archived records verified

- No data truncation or encoding errors in any record

- Migrated closed records are marked as read-only in Capalyst (status = Closed, locked)

- Migration approved by System Owner and BQR before Production go-live

# 6. Rollback Plan

If migration fails acceptance criteria: the Production database is restored from the pre-migration backup. Legacy systems remain the system of record. A root cause analysis of the migration failure is performed before re-attempting. No go-live occurs until migration is accepted.

# 7. Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| System Owner | Hannes van der Berg |  |  |
| Business Quality Representative | Monique Leblanc |  |  |
| Validation Expert | TBD |  |  |

## Document Change History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1.0 | 2026-05-28 | Initial approved version | Validation Team |