CPT Pharma (Pty) Ltd

Computerised System Validation

Authorization for Use

Capalyst QMS

| Field | Value |
| --- | --- |
| Document Number | CPT-VL-ISVP-AFU Capalyst-001 |
| Version | 1.0 |
| Status | Approved |
| Date | 2026-06-30 |
| System | Capalyst — Quality Management System |
| Company | CPT Pharma (Pty) Ltd |
| Prepared by | Validation Team |
| Classification | Confidential |

# 1. Introduction

This Authorization for Use (AFU) documents the formal verification that the Capalyst QMS v1.0.0 has successfully completed all required validation activities and is authorised for GxP use at CPT Pharma (Pty) Ltd. Signature of this document constitutes the official go-live approval.

# 2. Pre-Authorisation Checklist

| # | Prerequisite | Document Reference | Status | Verified By |
| --- | --- | --- | --- | --- |
| 1 | Project Plan approved | CPT-VL-ISVP-PP Capalyst-001 |  |  |
| 2 | System Criticality Assessment approved | CPT-VL-ISVP-SCA Capalyst-001 |  |  |
| 3 | User Requirements Specification approved | CPT-VL-ISVP-UR Capalyst-001 |  |  |
| 4 | Validation Plan approved | CPT-VL-ISVP-VP Capalyst-001 |  |  |
| 5 | Architecture Specification approved | CPT-VL-ISVP-ArS Capalyst-001 |  |  |
| 6 | Data Migration Plan approved and migration executed | CPT-VL-ISVP-DMP Capalyst-001 |  |  |
| 7 | Installation Qualification passed | CPT-VL-ISVP-IQ Capalyst-001 |  |  |
| 8 | Infrastructure & Application Operations Manual approved | CPT-VL-ISVP-IAOM Capalyst-001 |  |  |
| 9 | Test Report approved — no open Critical or Major anomalies | CPT-VL-ISVP-TR Capalyst-001 |  |  |
| 10 | Database Comparison executed and approved | CPT-VL-ISVP-DBC Capalyst-001 |  |  |
| 11 | All users trained and training records complete | Training records per HR SOP |  |  |
| 12 | System backup verified prior to go-live | IAOM backup procedure |  |  |
| 13 | Production environment verified identical to Validation environment | CPT-VL-ISVP-DBC Capalyst-001 |  |  |

# 3. Open Issues at Go-Live

| Issue ID | Description | Severity | Accepted Risk / Plan |
| --- | --- | --- | --- |
| ANO-002 | changecontrol.ts TS2339 type mismatch (rationale field); runtime unaffected | Minor | Accepted — fix planned for v1.1 release. No GxP impact confirmed. |

# 4. Conditions of Use

- The Capalyst QMS is authorised for use only in the version and configuration validated (v1.0.0)

- Any changes to the system configuration, software, or infrastructure must go through the change control procedure before implementation in the validated environment

- User access must be granted only via the Admin user management module; shared accounts are prohibited

- All GxP records must be created and managed within Capalyst; paper duplicates are not maintained after go-live

- The audit trail must not be disabled or bypassed under any circumstances

- Periodic review of the validated state must be conducted annually per the IAOM

# 5. Authorization Statement

Based on the evidence documented in the validation package (CPT-VL-ISVP series), the Capalyst QMS v1.0.0 has been validated and is hereby authorised for routine GxP use at CPT Pharma (Pty) Ltd effective from the date of signature below.

# 6. Approval / Authorization Signatures

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| System Owner | Hannes van der Berg |  |  |
| Business Quality Representative (QA Manager) | Monique Leblanc |  |  |
| Validation Expert | TBD |  |  |

## Document Change History

| Version | Date | Description | Author |
| --- | --- | --- | --- |
| 1.0 | 2026-06-30 | Initial AFU — system authorised for GxP use | Validation Team |